ATLAS

Unified Knowledge Platform

Ask once. Receive one clear, consolidated, cited answer —

from every relevant page, across every domain and project.

Technical & Architectural Proof of Concept

| Prepared for | Client Executive & Architecture Review |
| --- | --- |
| Prepared by | CJ-Covance |
| Document type | Proof of Concept — Proposal |
| Version | 1.0 |
| Date | June 2026 |
| Classification | Confidential |

# Document Control

| Version | Date | Author | Status | Notes |
| --- | --- | --- | --- | --- |
| 1.0 | June 2026 | CJ-Covance | Draft for client review | Initial technical & architectural POC proposal. |

This document is confidential and intended solely for the named client's evaluation of the proposed proof of concept.

# Contents

1

If the contents above appear empty, right-click and choose “Update Field” (or press Ctrl+A then F9) to populate page numbers.

# 1.  Executive Summary

## 1.1  The problem

Across the organization, knowledge is real but fragmented. The answer a person needs is typically spread across a wiki space, a SharePoint site, several PDFs on a shared drive, a closed ticket, and an email thread — each owned by a different team, each using different vocabulary, and each requiring the right access. The cost is not storing documents; it is the human effort to find, read, reconcile, and summarize them.

A single cross-team question — for example, “What is our current data-retention policy for clinical documents, and which projects already implement it?” — can take an expert hours to answer, and the result is only as good as the documents that person happened to find. The recurring symptoms are familiar:

“I know the answer exists somewhere — I just can’t find it.”

“Every team documents the same thing differently.”

“By the time I’ve read everything, I’m unsure which version is current.”

“New joiners take months to learn where knowledge lives.”

## 1.2  The proposed solution

Atlas is a scalable, extensible enterprise platform that centralizes knowledge across domains and projects and lets people ask a question once and receive a single, clear, consolidated answer — summarized from every relevant page, with inline citations to the original sources. Atlas does three things well:

1.	Unify.  Connectors continuously ingest content from many systems into one normalized, searchable knowledge layer.

2.	Understand.  Content is parsed, chunked, embedded, and indexed for both semantic and keyword retrieval, enriched with metadata (domain, project, owner, freshness, access).

3.	Answer.  A retrieval-augmented generation (RAG) pipeline finds the most relevant passages across all sources and synthesizes a concise, grounded answer with citations — never a bare list of links.

Crucially, Atlas respects existing permissions: a user only ever sees answers built from content they are already entitled to read.

## 1.3  What changes for the user

| Today | With Atlas |
| --- | --- |
| Search returns dozens of links; you open and read each one. | You receive one consolidated answer, with citations to expand. |
| You manually reconcile conflicting documents. | Atlas surfaces and flags conflicting or duplicate sources. |
| Knowledge lives in silos per team and per tool. | One question spans every domain and project you can access. |
| Answers depend on who you ask. | Answers are consistent, grounded, and fully traceable. |

## 1.4  Why this is feasible now

RAG is enterprise-ready.  Grounding answers in retrieved source text makes them auditable and citable, directly addressing enterprise trust and compliance concerns.

Connector-first design.  New sources and domains are added as configuration plus a small connector — not a re-architecture.

Model-agnostic.  The LLM and embedding model are swappable components, so the platform is never locked to one vendor and can run in a private cloud or on-premises.

## 1.5  Value and outcomes

Time-to-answer drops from hours of manual reading to seconds.

Every answer is grounded and cited, reducing reliance on tribal knowledge.

Faster onboarding and reduced expert interrupt-load.

A reusable knowledge asset that powers search, Q&A, and future automation.

## 1.6  The ask

Approval to run a time-boxed proof of concept with access to representative source systems and a small client working group (a product owner, a knowledge/subject-matter contact per domain, and an IT/security contact). Deliverables: a working demonstration, a measured quality report, and a production reference architecture with a phased rollout plan.

# 2.  Solution Overview

Atlas turns a natural-language question into a single, grounded, cited answer in four steps. The user asks once; the platform does the finding, reading, and reconciling that people perform manually today.

Figure 1.  The “ask once” journey: a single question becomes one consolidated, cited answer, with permissions enforced before any content reaches the model.

1.	Unify.  Connectors continuously ingest content from many systems into one normalized, searchable knowledge layer.

2.	Understand.  Content is parsed, chunked, embedded, and indexed for semantic and keyword retrieval, enriched with domain, project, owner, freshness, and access metadata.

3.	Retrieve.  A hybrid retriever and reranker find the most relevant passages across all sources, filtered to what the user may access.

4.	Answer.  A language model consolidates those passages into one grounded answer with inline citations, flagging conflicts and staleness, and declining when the evidence is insufficient.

Trust is a first-class feature: every answer is grounded in retrieved source text and cited, so it can be verified and audited — and Atlas says “not enough information” rather than guessing.

# 3.  Technical & Architectural Design

This section describes the architecture that lets users ask a question once and receive a consolidated, source-cited answer synthesized across every relevant page, while remaining scalable, extensible, and secure.

## 3.1  Architecture goals and principles

| Goal | Guiding principle |
| --- | --- |
| Centralize knowledge across domains and projects | One normalized knowledge layer behind pluggable connectors. |
| Ask once, answer once | A RAG pipeline that retrieves across all sources and synthesizes a single grounded answer with citations. |
| Scalable | Stateless services, horizontally scalable workers, decoupled async pipelines, and a vector store built for billions of chunks. |
| Extensible | A connector SDK, schema-driven metadata, swappable embedding/LLM models, and plug-in points for retrieval and answer formatting. |
| Trustworthy | Every answer is grounded in retrieved text and cited; conflicts and staleness are surfaced. |
| Secure | Permission-aware retrieval, data isolation, full auditability, and VPC/on-premises deployment. |
| Model-agnostic | The LLM and embedding models are interfaces, not hard dependencies. |

Non-goals (for the POC): replacing systems of record, editing source content, and fully automated write-back. Atlas is read-and-synthesize.

## 3.2  High-level architecture

Atlas is composed of four planes: an ingestion plane that turns source content into indexed knowledge; a knowledge plane of purpose-fit stores; a query plane that performs retrieval and answer synthesis (the RAG core); and an experience & platform plane providing APIs, UI, identity, security, and observability.

Figure 2.  High-level architecture across the four planes. The query plane retrieves across all stores and synthesizes a single cited answer; identity and security wrap every interaction.

## 3.3  Ingestion plane

### 3.3.1  Connector framework

Each source system is integrated through a connector that implements a small, well-defined contract. Connectors are the primary extensibility point — a new source is a new connector plus configuration, not a core change. A connector implements:

discover() — enumerate the spaces, sites, projects, or folders it can see.

list(since) — list documents and change markers since a checkpoint (incremental sync).

fetch(id) — return raw content and native metadata for one document.

acl(id) — return the access-control descriptors used for permission-aware retrieval.

Connectors support scheduled incremental crawls, event-driven webhook updates, and one-time backfills. They are rate-limit aware, resumable via checkpoints, and run as independent, horizontally scalable workers.

### 3.3.2  Processing pipeline

Each fetched document flows through an idempotent, queue-driven pipeline. Stages are independent workers, so they scale and fail independently.

Figure 3.  The ingestion and processing pipeline: each stage is an independent, idempotent worker.

Text and structure extraction for HTML, PDF, Office formats, tables, and images (OCR); document structure is preserved to improve chunking and citation precision.

Structure-aware chunking on semantic boundaries with controlled size and overlap, keeping a chunk → section → document hierarchy so citations point precisely.

Deduplication and near-duplicate detection (content hashing plus embedding similarity) to collapse copies and flag conflicting versions.

Metadata enrichment (domain, project, owner, freshness, language) and capture of the access-control descriptor at ingest time.

Idempotent change detection: stable chunk IDs let re-processing update in place and remove orphaned chunks, handling edits and deletions at source.

## 3.4  Knowledge plane

Atlas uses purpose-fit stores behind a single logical knowledge layer.

| Store | Purpose | Notes |
| --- | --- | --- |
| Raw / object store | Original bytes plus extracted text | S3-compatible; cheap, durable, supports reprocessing. |
| Document & metadata store | Canonical docs, chunks, metadata, ACLs, lineage | PostgreSQL or document DB; source of truth for non-vector data. |
| Vector index | Dense embeddings for semantic retrieval | pgvector / OpenSearch / Milvus / Pinecone — pluggable. |
| Keyword index | BM25 / lexical retrieval | OpenSearch / Elasticsearch — for exact terms, codes, acronyms. |
| Knowledge graph (optional) | Entities and relationships across documents | Enables relationship questions and better disambiguation. |
| Cache | Embeddings, hot queries, sessions | Redis. |

POC simplification: PostgreSQL with the pgvector extension can serve both metadata and vector roles, keeping the footprint small while preserving a clean path to dedicated stores at scale.

## 3.5  Query plane — the RAG core

This is where “ask once, get a consolidated answer” happens. The orchestrator interprets the question, retrieves across all sources using hybrid search, filters to the user’s entitlements, reranks and diversifies the passages, and asks the language model to synthesize one grounded, cited answer.

### 3.5.1  Query understanding

The orchestrator detects intent and scope (factual lookup, cross-project summary, comparison, or how-to), resolves filters such as domain, project, and time, and expands acronyms and synonyms — rewriting conversational follow-ups into standalone queries.

### 3.5.2  Hybrid retrieval

Atlas combines dense (semantic) and sparse (keyword/BM25) retrieval and fuses the results. Semantic search captures meaning and paraphrase; keyword search nails exact terms — product codes, acronyms, IDs, policy numbers — that embeddings can miss. Retrieval is permission-filtered before anything reaches the model.

### 3.5.3  Reranking, deduplication, and diversification

A cross-encoder reranker reorders candidates by true relevance; near-identical passages are deduplicated and results are diversified across documents and sources, so the consolidated answer reflects all relevant pages rather than several copies of the same one. A token budget bounds the context.

### 3.5.4  Answer synthesis with citations

The model receives the question and the curated passages (each tagged with a citation ID) under a strict instruction to answer only from the provided passages, cite each claim, consolidate across sources, note conflicts and staleness, and respond “not enough information” when the context does not support an answer. Output is structured: the answer (with inline citation markers), a list of citations (title, URL, snippet, freshness, score), and a confidence/coverage signal. Streaming keeps the experience responsive.

Anti-hallucination posture: grounding + citations + “insufficient evidence” handling + post-hoc citation verification + a continuous evaluation harness. Trust is engineered, not assumed.

## 3.6  Scalability

Ingestion (throughput-bound) and query (latency-bound) scale independently and never block one another.

Figure 4.  Decoupled planes scale independently: add workers for ingestion throughput; add stateless query instances for concurrency.

Async, queue-driven ingestion: each stage is an idempotent worker; back-pressure and retries are handled by the queue. Scale by adding workers.

Stateless query services scale horizontally behind a load balancer; session state lives in Redis or the database.

Vector store scaling via approximate-nearest-neighbour indexes (HNSW/IVF) with sharding and replication; the store is an interface, so moving from pgvector (POC) to Milvus/OpenSearch (scale) requires no application change.

Caching of embeddings, query results, and reranks; tiered models and token budgeting control cost and latency.

Target POC scale is hundreds of thousands to low millions of chunks; the same design extends to hundreds of millions and beyond by swapping in dedicated stores and adding workers — with no architectural change.

## 3.7  Security, permissions, and governance

Security is central because Atlas reads sensitive enterprise knowledge.

Figure 5.  Permission-aware retrieval: candidate documents are intersected with the user’s entitlements before any content reaches the model.

Authentication.  Authentication via SSO (OIDC/SAML); the platform never holds primary credentials.

Permission-aware retrieval.  Each document’s ACL is captured at ingest, and at query time results are filtered to the intersection of the user’s roles and the document ACLs, so the model only ever receives content the user may read.

Permission freshness.  ACLs refresh on schedule and on change events; sensitive sources can be re-validated at query time to avoid stale-grant leaks.

Data protection.  Encryption in transit and at rest, secrets in a vault/KMS, and optional PII detection and redaction in the pipeline.

Deployment flexibility.  Runs in the client’s VPC, private cloud, or on-premises; models can be self-hosted so no content leaves the boundary.

Auditability.  Every query, retrieval set, and answer is logged for compliance and debugging, with access controls on the logs themselves.

## 3.8  Extensibility

Growth is configuration, not re-architecture. Everything the query plane consumes is an interface — vector store, keyword store, embedding model, reranker, and LLM are all swappable.

| Extension point | How it extends | Example |
| --- | --- | --- |
| Connectors | Implement the connector contract | Add ServiceNow, GitHub, or a custom REST API. |
| Domains / projects | Schema-driven metadata and tagging | Onboard a new business domain with its taxonomy. |
| Embedding model | Embedding interface | Swap to a domain-tuned or newer model; re-embed. |
| LLM | Synthesizer interface | Switch providers, self-host, or route by query type. |
| Retrieval strategy | Pluggable retrievers/rerankers | Add graph retrieval or multi-hop reasoning. |
| Answer formats | Output templates | Brief, detailed-with-citations, comparison table, checklist. |
| Surfaces | API-first | Web app, chat, Slack/Teams, IDE, embedded widgets. |

## 3.9  Observability, evaluation, and quality

Trustworthy answers must be measured. Atlas ships with end-to-end tracing and a continuous RAG evaluation harness.

Tracing.  OpenTelemetry traces across ingestion and query (which chunks were retrieved, scores, tokens, latency per stage).

Metrics.  Ingestion throughput and freshness, query latency (p50/p95), retrieval hit rates, cache rates, and model cost.

Evaluation.  Retrieval quality (recall@k, MRR, nDCG), answer quality (groundedness, relevance, citation correctness), and safety (hallucination rate, correct refusals) on a curated benchmark.

Feedback & gating.  Thumbs up/down and comments feed evaluation and prioritize fixes; model/prompt/retrieval changes are gated against the suite before promotion.

## 3.10  Reference technology stack

The stack is a recommendation; each layer is swappable and final choices adapt to the client’s existing platform and constraints.

| Layer | POC recommendation | Scale / alternatives |
| --- | --- | --- |
| Connectors & pipeline | Python workers (FastAPI control plane) | Same, scaled horizontally |
| RAG orchestration | LangChain / LlamaIndex or thin custom orchestrator | Custom orchestrator |
| Queue / async | Redis Streams / RabbitMQ | Kafka / managed queues |
| Metadata store | PostgreSQL | PostgreSQL (HA) / managed |
| Vector index | PostgreSQL + pgvector | Milvus / OpenSearch / Pinecone |
| Keyword index | OpenSearch / Elasticsearch | Same, clustered |
| Object store | S3-compatible (MinIO/S3) | Cloud object storage |
| Embeddings & LLM | Managed or self-hosted | Self-hosted for data residency |
| Identity | OIDC/SAML via existing IdP | Same |
| Frontend | React / Next.js streaming chat | Same |
| Deployment | Docker + Kubernetes (Helm) | K8s autoscaling, multi-AZ |
| Observability | OpenTelemetry + Prometheus/Grafana | + tracing/eval tooling |

## 3.11  Deployment view

All components run inside the client’s security boundary. The only optional egress is to a managed model API, which can be removed entirely by self-hosting the models.

Figure 6.  Deployment inside the client VPC or on-premises, with stateful services and optional self-hosted model serving.

## 3.12  Key non-functional targets (POC)

| Attribute | Target (POC) |
| --- | --- |
| Answer latency | First token in a few seconds; full answer typically under ~10s. |
| Retrieval recall@10 | High on the curated benchmark (tuned during the POC). |
| Citation correctness | Majority of claims correctly supported; measured and improved. |
| Freshness | Source changes reflected within minutes (events) to hours (crawl). |
| Availability | Single-region HA for the POC; multi-AZ path for production. |
| Security | 100% permission-aware retrieval; no cross-entitlement leakage. |

# 4.  Proof-of-Concept Plan

## 4.1  Objectives

Prove, end to end and on a representative slice of real content, that Atlas can:

1.	unify heterogeneous knowledge sources behind one knowledge layer;

2.	answer cross-document questions with a single, consolidated, cited answer;

3.	enforce permission-aware retrieval with no cross-entitlement leakage;

4.	meet measurable quality and latency targets on a curated benchmark; and

5.	demonstrate a credible path to scale and extend to all sources and domains.

## 4.2  Scope

### In scope

Two to three connectors to representative sources (for example a wiki, a file share/SharePoint, and one structured source such as a ticketing system).

One to two priority domains/projects chosen with the client for high value and manageable size.

The full ingestion pipeline and hybrid retrieval, reranking, and grounded answer synthesis with citations.

Permission-aware retrieval honoring source ACLs for a defined set of test users and groups.

A polished web chat/search UI with expandable source citations.

An evaluation harness, a curated benchmark question set, and a results report; plus a reference architecture and rollout plan.

### Out of scope

Connecting every source and domain (proven extensible; rolled out after the POC).

Editing or writing back to source systems.

Fully autonomous agents and workflows (a clear future extension).

Production-grade HA/DR hardening (designed for, not fully built, in the POC).

## 4.3  Phased plan

Phases are sequenced by dependency, not by calendar; each has explicit entry/exit criteria so progress is measured by completed capability.

| Phase | Focus | Key outputs |
| --- | --- | --- |
| 0 — Discovery & setup | Confirm sources, domains, test users, and metrics; provision the environment in the client VPC; security review. | Signed-off scope, environment, access. |
| 1 — Ingestion & indexing | Build/configure connectors; run backfill and incremental sync; populate stores. | Indexed corpus, ingestion metrics, freshness. |
| 2 — Retrieval & answers | Hybrid retrieval, reranking, grounded synthesis with citations; UI. | Working Q&A demo over the corpus. |
| 3 — Security & permissions | ACL capture and permission-aware retrieval; isolation; audit logging. | Permission test suite passing. |
| 4 — Evaluation & tuning | Build the benchmark; measure; tune chunking, retrieval, and prompts. | Quality report versus targets. |
| 5 — Demo & decision | Stakeholder demo; results review; production plan and costing. | Go/no-go package. |

## 4.4  Success criteria

The POC is successful if, on the curated benchmark and live demonstration, the following hold. Exact numeric thresholds are agreed in Phase 0.

| # | Criterion | How measured |
| --- | --- | --- |
| 1 | Cross-document consolidated answers | Answers synthesize from multiple sources, not single-document lookups. |
| 2 | Grounded and cited | Every substantive claim carries a citation; citation correctness above threshold. |
| 3 | Retrieval quality | recall@k / nDCG on the benchmark above threshold. |
| 4 | Permission safety | 100% of permission tests pass; no test user receives inaccessible content. |
| 5 | Latency | First token within a few seconds; full answers within the agreed bound. |
| 6 | Freshness | Source edits/deletes reflected within the agreed window. |
| 7 | Extensibility shown | Adding a new connector/domain demonstrated as configuration plus a small connector. |
| 8 | Stakeholder validation | SMEs rate answers useful/accurate on a sample, with a positive majority. |

## 4.5  Evaluation methodology

A benchmark of 50–150 real questions per domain, authored with SMEs, each with an expected answer and expected source documents.

Automated metrics for retrieval (recall@k, MRR, nDCG) and answers (groundedness, relevance, citation correctness, hallucination rate, correct refusals).

Human review of a sample by SMEs, plus in-product thumbs up/down feeding the loop.

Regression gating: changes to chunking, retrieval, prompts, or models are re-scored before adoption, with results on a single quality dashboard.

## 4.6  What we need from the client

| Need | Why |
| --- | --- |
| Read access to 2–3 representative sources (service accounts) | Ingestion. |
| Choice of 1–2 priority domains/projects | Focus and value. |
| 3–5 test users/groups with varied permissions | Permission validation. |
| SME time for the benchmark and answer review | Quality measurement. |
| Security/IT contact and an environment in the client VPC | Secure deployment and review. |
| A product owner / sponsor | Decisions and prioritization. |

## 4.7  Team model (lean POC)

| Role | Responsibility |
| --- | --- |
| Product owner (client) | Priorities, scope decisions, stakeholder access. |
| Solution architect | Architecture, integration, and security alignment. |
| ML/RAG engineer | Retrieval, embeddings, synthesis, and evaluation. |
| Backend engineer | Connectors, pipeline, APIs, and stores. |
| Frontend engineer (part-time) | Chat/search UI. |
| Subject-matter expert(s) (client) | Domain validation and benchmark authoring. |
| Security / IT (client) | Access, deployment, and compliance review. |

## 4.8  Cost considerations

POC cost is modest and dominated by a small Kubernetes footprint plus stateful stores (which can run in the client’s existing cloud/VPC); model usage for embeddings and per-query synthesis, controlled via tiered models, caching, batching, and token budgeting; and the lean team above. Self-hosting models trades API cost for compute and removes egress concerns. A per-query and monthly estimate is provided after Phase 1, once corpus size and query volume are validated.

## 4.9  Risks and mitigations

| Risk | Mitigation |
| --- | --- |
| Source access / API limits delay ingestion | Start access requests in Phase 0; rate-limit-aware, resumable connectors. |
| Answer quality / hallucination below bar | Grounding, citations, refusal handling, citation verification, and evaluation gating; tune chunking and retrieval. |
| Permission leakage (severe) | Permission-aware retrieval as a core control; dedicated permission test suite; late-binding checks; audit logs. |
| Messy or inconsistent content | Deduplication, conflict flagging, and freshness signals; surface — not hide — disagreements. |
| Data residency / privacy | VPC/on-prem deployment; self-hostable models; PII detection/redaction; encryption and KMS. |
| Scope creep (connect everything now) | Strict POC scope; extensibility proven, full rollout phased afterwards. |
| Cost surprises at scale | Tiered models, caching, batching; cost estimate after Phase 1; cost dashboard. |
| Vendor / model lock-in | Model-agnostic interfaces; swappable stores, embeddings, and LLM. |
| User adoption | Polished UX; citations build trust; feedback loop; change management in rollout. |

## 4.10  From POC to production

Once the POC clears the go/no-go decision, the path to a durable, organization-wide knowledge asset is:

1.	broaden connectors and domains (configuration plus connectors), with per-source freshness and ACL policies;

2.	harden for scale — dedicated vector/keyword stores, more workers, autoscaling, multi-AZ, HA/DR, and backups;

3.	operationalize quality — continuous evaluation, regression gating, and feedback-driven improvement;

4.	expand surfaces — chat, Slack/Teams, IDE, and embedded widgets via the API-first design; and

5.	extend capabilities — comparison/table answers, multi-hop reasoning, scheduled briefings, and carefully governed agentic workflows.

# 5.  Conclusion & Recommendation

Knowledge across the organization is valuable but fragmented, and the cost is paid every day in the manual effort of finding, reading, and reconciling documents. Atlas addresses this directly: a scalable, extensible platform that centralizes knowledge across domains and projects and lets people ask a question once and receive one clear, consolidated, cited answer — instead of reading documents one by one.

The architecture is deliberately pragmatic: decoupled planes that scale independently, swappable components that avoid vendor lock-in, permission-aware retrieval that protects sensitive content, and a measured evaluation harness that makes answer quality a managed, observable property rather than a hope.

Recommendation: proceed with the time-boxed proof of concept defined in Section 4. It is low-risk and high-signal — delivering a working demonstration, a measured quality report, and a production-ready reference architecture, and giving the client an evidence-based decision with a clear, phased path to full rollout.

Ask once. Receive one clear, consolidated, trustworthy answer — across every domain and project.

# Appendix A — Glossary

| Term | Meaning |
| --- | --- |
| RAG (retrieval-augmented generation) | Retrieving relevant source passages and using a language model to synthesize a grounded answer from them. |
| Embedding | A numeric vector representing the meaning of text, enabling semantic similarity search. |
| Vector index | A store and search index for embeddings using approximate-nearest-neighbour algorithms. |
| Chunk | A bounded, structure-aware passage of a document used as the unit of retrieval and citation. |
| Hybrid retrieval | Combining semantic (vector) and keyword (BM25) search and fusing the results. |
| Reranker | A model that reorders retrieved candidates by their true relevance to the question. |
| ACL (access-control list) | The descriptor of who may read a document, captured at ingest and enforced at query time. |
| Groundedness | The degree to which an answer is supported by the retrieved source passages. |
| Connector | A pluggable component that ingests content and permissions from one source system. |